Day 6 — Revision Notes

ACF Automation Tool  |  April 28, 2026

Field Type Mapper · Pattern Detection · Iteration Debugging · 34 Tests Passing

Word of the Day: Pragmatic  —  Dealing with things sensibly based on practical considerations rather than theory.

Use it: "The length guard on the image check is a pragmatic solution — not perfect, but it handles 95% of real-world cases correctly."

# 1. What We Built Today — map_field_type()

One function in parser/mapper.py that takes a field label and value and returns the correct ACF field type. The mapper does not understand meaning — it detects patterns in the value string.

| Function | What it does |
| --- | --- |
| map_field_type(label, value) | Returns ACF field type string based on value patterns. Uses label as secondary hint for wysiwyg detection. |

# 2. Complete Code — parser/mapper.py

IMAGE_EXTENSIONS = (".jpg", ".jpeg", ".png", ".svg", ".gif", ".webp")

def map_field_type(label, value):

v = value.strip()

l = label.lower()

# 1. URL — starts with / or contains http

if v.startswith("/") or v.startswith("http"):

return "url"

# 2. Image — ends with or contains extension (short values only)

if len(v) < 120 and (

v.lower().endswith(IMAGE_EXTENSIONS) or

any(ext in v.lower() for ext in IMAGE_EXTENSIONS)

):

return "image"

# 3. Email

if "@" in v:

return "email"

# 4. Number — pure numeric

if v.isdigit():

return "number"

# 5. True/False — boolean values

if v.lower() in ("yes", "no", "true", "false"):

return "true_false"

# 6. Wysiwyg — label hint for known rich text fields

if any(word in l for word in ("answer", "bio", "description", "content", "body")):

return "wysiwyg"

# 7. Textarea — long text

if len(v) > 100:

return "textarea"

# 8. Safe default

return "text"

# 3. Detection Order — Why It Matters

The mapper checks patterns in a specific order. Changing the order breaks things. Every rule must be checked before the ones below it.

| # | Type | Detection method | Why this order |
| --- | --- | --- | --- |
| 1 | url | startswith / or http | Must be before textarea — /contact is short but a url, not text |
| 2 | image | contains image extension + len < 120 | Length guard prevents false positives on multi-line CPT values |
| 3 | email | @ in value | Simple and specific — no conflict with other rules |
| 4 | number | value.isdigit() | Must be before textarea — "150" is short but a number, not text |
| 5 | true_false | value.lower() in yes/no/true/false | Exact match — no overlap with other rules |
| 6 | wysiwyg | label contains answer/bio/description | Label hint — more reliable than value length for rich text |
| 7 | textarea | len(value) > 100 | Catch-all for long text before final default |
| 8 | text | return "text" — safe default | Always returns something — never None |

# 4. Iteration and Debugging — What Happened Today

The mapper went through 3 iterations before it was correct. This is normal senior developer work — write, test, observe, fix.

## Iteration 1 — First version

Image check only used endswith(). Background Image field returned text because its value was:

File: hero-bg.jpg\nAlt text: TechArk Solutions team collaborating...

The value does not end with .jpg — it ends with the alt text sentence. endswith() failed.

## Iteration 2 — Added contains check

Added any(ext in v.lower() for ext in IMAGE_EXTENSIONS). Background Image now returned image correctly. But Team Member fields also returned image because their combined value contained .jpg:

Name: Priya Sharma\nRole: Founder...\nPhoto: priya-sharma.jpg\n...

## Iteration 3 — Added length guard

Added len(v) < 120 condition. Real image values are short. Combined multi-line CPT values are long. This separates them cleanly.

| Field | Value length | Contains .jpg? | Result |
| --- | --- | --- | --- |
| 1.5 Background Image | ~70 chars | Yes | image ✓ |
| Team Member 1 | ~300 chars | Yes | textarea ✓ (length guard) |

This is real engineering — not writing perfect code first time.

Write → observe output → identify the edge case → fix precisely.

The length guard (< 120) is a pragmatic heuristic. It works for this document.

In an interview: 'I noticed the image check had false positives on multi-line

values, so I added a length guard to distinguish single-value fields from

combined CPT entries.' That is a senior answer.

# 5. Full Mapper Output — All Sections

| Field label | ACF type | Note | Correct? |
| --- | --- | --- | --- |
| 1.1 Headline | text | Short single line | ✓ |
| 1.2 Subheadline | textarea | Long sentence > 100 chars | ✓ |
| 1.3 Primary CTA Button | text | Multi-line joined, Day 10 splits | ✓ |
| 1.5 Background Image | image | Contains .jpg, len < 120 | ✓ |
| Service 1–4 | textarea | CPT entries — Day 8 splits | ✓ |
| Team Member 1–3 | textarea | CPT entries — Day 8 splits | ✓ |
| Testimonial 1–2 | textarea | Repeater items — Day 7 splits | ✓ |
| FAQ 1–3 | textarea | Repeater items — Day 7 splits | ✓ |
| Partner 2–4 | image | Logo .svg in short value | ✓ |
| Section Heading | text | Short label text | ✓ |

# 6. Tests Written Today — 17 Tests in test_mapper.py

| Test group | What it covers |
| --- | --- |
| URL (3 tests) | Slash prefix, http prefix, relative path |
| Image (4 tests) | .jpg, .svg, .png direct, image in short value |
| Email (1 test) | @ symbol detection |
| Number (2 tests) | Multi-digit and single digit |
| True/False (2 tests) | Yes and No |
| Wysiwyg (2 tests) | answer label and bio label |
| Textarea (1 test) | Long text > 100 chars |
| Text default (2 tests) | Short headline and button label |

## Full suite result

34 passed in 0.85s

34 tests across 5 test files. Every parser function is now tested. This is the safety net for the schema builder in Phase 3.

# 7. Remaining Sprint — Summary

| Day | Date | Phase | Task | Milestone |
| --- | --- | --- | --- | --- |
| 7 | Apr 29 | Parser | extract_repeater_items() |  |
| 8 | Apr 30 | Parser | extract_cpt_entries() |  |
| 9 | May 1 | Parser | parse_document() orchestrator | v0.2 |
| 10 | May 2 | Schema | build_field_group() JSON |  |
| 11 | May 3 | Schema | Repeater + sub-field JSON |  |
| 12 | May 4 | Schema | CPT config + relationship field |  |
| 13 | May 5 | Schema | Full schema.json output |  |
| 14 | May 6 | Schema | Options page schema | v0.3 |
| 15–22 | May 7–14 | API | WP REST API — auth, fields, content, CPTs | v0.4 |
| 23–26 | May 15–18 | Validation | Field + content validation, report.csv | v0.5 |
| 27–30 | May 19–22 | Polish | CLI, README, ARCHITECTURE, demo prep | v1.0 |

Interview-ready date: May 22. Start scheduling interviews from May 23.

# 8. Parser Progress Tracker

| Day | Function | File | Status |
| --- | --- | --- | --- |
| 1 | project setup | all folders + config | Complete |
| 2 | load_document() | parser/loader.py | Complete |
| 2 | extract_raw_structure() | parser/loader.py | Complete |
| 3 | group_sections() | parser/grouper.py | Complete |
| 4 | classify_section() | parser/classifier.py | Complete |
| 5 | extract_fields() | parser/extractor.py | Complete |
| 6 | map_field_type() | parser/mapper.py | Complete |
| 7 | extract_repeater_items() | parser/extractor.py | Tomorrow |
| 8 | extract_cpt_entries() | parser/extractor.py | Day 8 |
| 9 | parse_document() | parser/parser.py | Day 9 |

# 9. Day 6 Checklist

| # | Task | Status |
| --- | --- | --- |
| 1 | Create feature/day-06-field-type-mapper branch | Done |
| 2 | Write map_field_type() in parser/mapper.py | Done |
| 3 | Fix image detection — added contains check | Done |
| 4 | Fix image false positive — added length guard < 120 | Done |
| 5 | Verified all sections — correct types across full output | Done |
| 6 | Write 17 tests in tests/test_mapper.py — all passing | Done |
| 7 | Full suite: 34 tests, 34 passing | Done |
| 8 | Commit, push, PR feature/* → develop, merge | Done |

# 10. Tomorrow — Day 7

Tomorrow I will write extract_repeater_items() in parser/extractor.py. It splits repeater sections like FAQs, Testimonials, and Partner Logos into individual items, each with their own sub-fields.

| Item | Value |
| --- | --- |
| Branch to create | feature/day-07-repeater-extractor |
| Commit message | feat(parser): extract repeater items and sub-fields from sections |
| First command | git checkout develop && git pull origin develop |
| File to update | parser/extractor.py |
| Function to write | extract_repeater_items(paragraphs) -> list of item dicts |
| Test on | FAQs (3 items), Testimonials (2), Partner Logos (4) |
| Expected output | [{item_index, sub_fields: [{label, value, acf_type}]}] |